# Gu OS Roadmap Revalidation
& Proposed Sequencing

v0.1 — Reconcile old roadmap with PRD, Doctrine and current repo reality

Executive conclusion. The current business-brain-evolution-roadmap.md should no longer remain the canonical parent roadmap in its present form. It was valuable as an evolutionary plan when Skills, Heartbeat, Business Brain JSONB and Operational Cases were emerging, but it now mixes historical implementation, business narrative, external inspiration and technical design. The repo has already progressed through most of those foundations. The canonical roadmap should become a much shorter Gu OS Evolution Roadmap focused on sequencing, dependencies and evidence gates.

# 1. Why revalidation is necessary

The Product PRD now owns product intent: one Gu, one operating system, increasingly delegable real-estate work, operating domains and business outcomes.

The Principles & Design Doctrine now owns recurring product/architecture rules and invariants.

Topic architecture plans and ADRs already own detailed runtime design.

Therefore the roadmap no longer needs to be the place where product narrative, external inspiration, Skill architecture and implementation checklists are all repeated.

# 2. What the old roadmap gets right

| Still valuable | Disposition |
| --- | --- |
| Evolution rather than rebuild | Keep as sequencing doctrine: preserve proven Gu behavior and absorb progressively. |
| Skills vs tools, progressive disclosure and provider/agent caution | Keep in Skills/Tools architecture and Doctrine; no need to restate at roadmap length. |
| Heartbeat vs scheduled-task distinction | Keep in Proactivity architecture; roadmap should only mention it if a product increment depends on it. |
| Tenant safety / HITL / no arbitrary skill scripts | Keep as Doctrine/invariants and technical controls. |
| Brain as future compiled knowledge, not only raw retrieval | Keep in Brain plan, triggered by product need. |
| Evidence-driven subagents / dynamic routing | Keep as conditional technical options, not a fixed top-level product phase. |

# 3. Major mismatches with current reality

| Mismatch | Why it matters now | Recommended treatment |
| --- | --- | --- |
| V1-A through V1.7 are presented as active/future sequencing. | Skills, Heartbeat, account_skills and Operational Cases are already implemented foundations; the repo has progressed far beyond them. | Move to historical baseline / Git history; do not keep them as future roadmap phases. |
| Roadmap title and framing center 'Business Brain'. | The PRD defines Gu OS as the parent product; Brain is one intelligence/knowledge layer and its own plan explicitly says it follows workflows. | Rename parent roadmap to Gu OS Evolution Roadmap; keep Brain as evidence-gated workstream. |
| Business Brain is described as umbrella for work + personal assistant life. | Current product intent is vertically real-estate-focused, and current Brain architecture gives Business Brain a specific knowledge role rather than 'everything the assistant needs'. | Remove umbrella framing from canonical product roadmap. Personal capabilities can remain optional product capabilities without redefining the parent strategy. |
| The roadmap says it is both business narrative and technical delivery plan. | Those responsibilities now have explicit owners: PRD, Doctrine, Architecture/ADRs, Technical Plans and Methodology. | Roadmap should own sequence/status/dependencies/evidence only. |
| V3 bundles organization/memberships with dynamic multi-skill router/subagents. | Those solve unrelated product/technical problems and have different triggers. | Decouple them. Organization is a deployment/authorization enabler; subagents/routing are evidence-gated execution patterns. |
| V4+ 'Governance' is a later phase. | Governance, approvals, evidence, authorization and rollback are already cross-cutting and substantially implemented. | Treat governance as continuous doctrine, not a later feature bucket. |
| Detailed external-inspiration sections occupy roadmap authority. | Useful research has already been reconciled into canonical Gu OS docs. | Keep in reference docs; roadmap links, not re-derives. |

# 4. Current repo baseline

| Area | Revalidated status |
| --- | --- |
| Flexible Workflows Phase 0 | Done: correctness fixes, metering/observability, scheduled-task risk policy, CI/readiness foundations. |
| Phase 1 | Done: versioned executable workflow definitions and enforcement foundation. |
| Phase 2 | Done: Work Plane, capability dispatch, executor modes, operator views, live soak; Workflow Studio shell also landed. |
| Phase 3 | Done: Impact Plane, evidence-bound facts/artifacts/approvals, selective repair and specialized worker verification. |
| Phase 4 | Core done: conservative multiplexer, compiler, gates, simulation, Studio and governed publication; human UI walkthrough/canary closure remains. |
| Phase 5 | Durable Tasks / Work Runs and authoring router largely implemented; live E2E / file-input rollout and final verification remain open. |
| Workflow Studio | Substantial foundation implemented; rollout flags/telemetry/canary and manual walkthrough remain incomplete. |
| Operational readiness | N0–N4 implemented and N5 controlled E2E exists; broader scripted/multi-tick maturity remains ongoing. |
| Brain Layer | Not started as full layer; canonical Brain plan says it starts after workflow foundations and remains a reference plan, not a parallel schedule. |

Implication. The next roadmap should stop treating Gu OS as if it were still deciding whether to have Skills, Heartbeat or durable operational work. Those are foundations. The roadmap question is now: which real-estate responsibility should Gu assume next, and what evidence proves it creates value?

# 5. Product-priority reconciliation

| PRD direction | Roadmap implication |
| --- | --- |
| Current wedge is conversion / visit progression. | Relationship Operations is the strongest next product slice because it absorbs proven Traditional Gu behavior into durable Gu OS responsibility. |
| Revenue loop links Property → Demand → Conversion → Transaction → Outcome Feedback. | Roadmap should move by economically meaningful responsibilities and outcome linkage, not by technical subsystem version numbers. |
| Property Optioning is first generalization proof. | Close its controlled product/readiness evidence, but do not let it become the only domain or a permanent lab project. |
| Demand Operations should optimize downstream outcomes. | Do not start serious Demand optimization until Relationship/visit outcomes are observable enough to close the feedback loop. |
| Business Brain is internal cognition, not operational truth. | Start with one repeated cross-Case product need; do not launch the whole Brain program by default. |
| Network/consumer discovery depend on density/liquidity and explicit economics. | Keep later and evidence-gated; avoid premature marketplace distraction. |
| Small team must translate broad vision into executable sequence. | Finish current foundation, then one primary product slice; avoid parallel major-foundation programs. |

# 6. Proposed sequence

| Horizon | Objective | Scope | Graduation evidence | Status |
| --- | --- | --- | --- | --- |
| R0 | Close current foundation | Studio walkthrough/canary; Durable Task live E2E; attachment rollout; Property Optioning controlled N5; reconcile temporary labs/status docs. | Production-equivalent evidence for one real Case + one Durable Task; no critical tenancy/authority/evidence defect. | Closure / rollout |
| R1 | Relationship Operations v1 | Lead Opportunity Case; Traditional Gu absorption; situational/event-driven next work; human relationship escalation; portfolio view; visit outcomes. | Pilot tenant delegates opportunity progression across sessions/events and reaches measurable visit progression. | Primary next product increment |
| R2 | Outcome loop + repeatable deployment | Lead→visit outcome linkage; deployment/readiness recipe; activation/consumption/reload/retention evidence; reduce bespoke setup. | Multiple materially different customers can reach valuable delegated work with limited custom engineering; exact count is open. | Next / parallel evidence |
| R3 | Organization / multi-seat when required | Organizations, memberships, roles/teams, shared resources, assignment/approval/DRI boundaries. | A real multi-user brokerage can share governed work safely. | Evidence-gated enabler |
| R4 | Demand Operations v1 | Campaign objective, source attribution, ad-platform orchestration, budget policy, downstream visit feedback. | Bounded campaign decisions optimize against qualified opportunity/visit evidence rather than CPL only. | Next domain |
| R5 | Minimum valuable Business Brain | One cross-Case/company knowledge problem; selective promotion from authorized facts/SOR; provenance; query/synthesis. | One repeated real decision/query materially improves without duplicating operational truth. | Evidence-gated |
| R6 | Transaction Operations v1 | Separate transaction responsibility, documents/providers, approvals/evidence, relationship coexistence. | Pilot transaction advances across multiple systems/actors with verifiable milestones. | Later domain |
| R7 | Network/Ecosystem expansion | Shared Inventory liquidity, governed cross-brokerage routing/economics, specialist services. | Additional reach/opportunity without ambiguous ownership/economic rights. | Later |
| R8 | Consumer discovery | Conversational discovery only after supply density/freshness/liquidity; broker-aligned routing. | Useful consumer experience in a concrete market without broker disintermediation. | Conditional option |
| R9 | Governed improvement expansion | Platform learning inbox/pattern registry, evidence-gated proposals, eval/canary/rollback. | Measured improvements can be safely retained/rolled back; no silent self-modification. | Progressive |

# 7. Why Relationship Operations should be next

It is closest to the current commercial wedge: lead response, profiling, matching, follow-up and visit progression already exist in Gu.

It exercises the foundations already built: durable Cases, Work Items, events/wake-ups, human involvement, evidence, contextual UI and outcome tracking.

It directly targets the Visit Rate / visit progression economic milestone rather than an internal platform capability.

It provides the downstream signals Demand Operations later needs.

It creates repeated cross-Case knowledge needs that can justify the first Business Brain slice with evidence rather than architecture enthusiasm.

# 8. Relationship Operations v1 — proposed scope guard

| Must own durably | Must not become |
| --- | --- |
| Opportunity identity, current intent, material changes, commitments, presented/matched properties, visit progression, next-work triggers, human decisions/evidence. | A second CRM copy; a rigid funnel; a transaction mega-case; a transcript store; a Case for every bounded lead question. |

Absorption rule. Preserve proven Traditional Gu lead engagement, matching, CRM/property integrations and WhatsApp-first semantics. Move only durable responsibility, commitments, follow-up scheduling, evidence and outcome state into Gu OS primitives. Do not duplicate all legacy tables because the target architecture is cleaner.

# 9. Cross-cutting workstreams that should leave the top-level roadmap

| Workstream | Trigger / proper owner |
| --- | --- |
| Private Skill package lifecycle / ADR-0011 | Technical capability backlog; implement when package/version/rollback needs block a real workflow. |
| Dynamic multi-skill / subagents | Execution pattern; introduce only when observed repeated demand cannot be handled by dominant Skill + references/composites/capability dispatch. |
| Voice / cross-channel general antecedents | Product capability gated by live workflow/channel evidence; does not redefine Case or decision continuity. |
| Sandbox / generated executable artifacts | Security/execution environment capability, triggered by a product need; generated code never grants authority. |
| Full Brain ingestion / graph / pattern mining | Brain canonical plan; start from one product-backed knowledge need. |
| External inspiration mappings | Reference/analysis docs, not roadmap authority. |

# 10. Recommended repository change after approval

| Action | Recommendation |
| --- | --- |
| Create new canonical roadmap | `docs/roadmap/gu-os-evolution-roadmap.md` |
| Update docs authority map | Point Product sequencing in `docs/README.md` to the new roadmap. |
| Preserve old links/history | Replace `docs/business-brain-evolution-roadmap.md` with a short supersession stub pointing to new roadmap + Brain plan. |
| Historical preservation | Use Git history as the full archive; do not duplicate the huge old roadmap into another file unless a real archival requirement appears. |
| Update incoming links | Migrate high-value links over time; the stub prevents dead ends. |

# 11. Decisions to approve before replacing the canonical roadmap

Accept R1 Relationship Operations as the primary product increment after R0 closure.

Accept that R2 outcome/repeatability instrumentation starts during R1 rather than after it.

Treat Organization/multi-seat as evidence-gated instead of automatically 'V3'.

Treat full Business Brain as product-demand-driven rather than the next automatic phase after workflows.

Create `docs/roadmap/gu-os-evolution-roadmap.md` and turn the current roadmap into a supersession stub.

# Appendix A — Source-role reconciliation

| Source | What it owns after this revalidation |
| --- | --- |
| docs/product/PRD.md | Product intent, target users, product model, domains, success and strategic boundaries. |
| docs/principles/gu-os-principles-and-design-doctrine.md | Recurring values/principles/invariants/patterns. |
| docs/roadmap/gu-os-evolution-roadmap.md | Sequencing, dependencies, status, graduation evidence. |
| docs/manuals/architecture-manual.md + topic plans | Integrated and subsystem architecture. |
| docs/manuals/gu-os-flexible-workflows-detailed-implementation-plan.md | Executable engineering history/checklist for Flexible Workflows/Studio/Durable Tasks. |
| docs/brain/gbrain-evaluation-and-plan.md | Brain design/implementation blocks; not parent product sequencing. |
| Tests/evals/readiness/code/migrations | Implemented reality and verification evidence. |